PROJECT CLEANUP &
DOCUMENTATION PLAN

ApitherapyV2 repository assessment and proposed maintenance model

Prepared from a read-only repository inspection
1 August 2026

# 1. Executive recommendation

Proceed in controlled phases, starting with documentation and reversible quarantine. The repository is operational but has accumulated historical plans, one-off migrations, generated emulator exports, backup files, and root-level maintenance scripts. The largest cleanup opportunity is not application source code; it is separating durable assets from generated state, archiving completed work, and making deployment behavior unambiguous.

No project files were moved, deleted, or modified during this planning session. This document is the only created artifact. Existing working-tree changes were treated as user-owned and left untouched.

## Key findings

The current README is materially inaccurate: it states React 19, Tailwind CSS, and Gemini features, while package/configuration evidence shows React 18, CSS Modules/global CSS, Firebase, and no declared Gemini SDK.

The repository has three operating contexts, but only two cloud Firebase projects: local development uses emulators, staging uses apitherapyv2, and production uses apitherapy-c94a6.

The historical environment-separation plan describes three independent cloud projects and automated GitHub deployment, but the implemented workflow is local emulators plus manual staging/production PowerShell scripts.

No executable automated test suite is presently configured. The testing plan proposes Playwright, but @playwright/test and test scripts are absent.

Ignored/generated data occupies substantial local space: node_modules about 522 MB; three Firebase export folders about 61 MB each; emulator-data and its copy about 61 MB each.

Two tracked .bak files and several apparently unreferenced source modules deserve targeted verification before removal.

# 2. Current-state map

| Area | Observed state | Implication |
| --- | --- | --- |
| Frontend | React 18 + Vite 5 + TypeScript; CSS Modules/global CSS; React Three Fiber | README and operational docs must be corrected. |
| Backend | Firebase Cloud Functions, TypeScript, Node 22; single functions/src/index.ts | Document build/deploy and consider later modularization. |
| Data | Firestore, Storage, BigQuery exports; emulator import/export workflows | Data-changing scripts require risk labels and runbooks. |
| Deployment | Manual deploy-staging.ps1 and deploy-prod.ps1 | Document prerequisites, gates, rollback, and post-deploy checks. |
| Testing | Build commands exist; no runnable automated tests in package.json | Define current manual verification honestly; implement tests separately. |
| Documentation | Root docs + PastMDocs archive with mixed status and some stale claims | Create a docs hierarchy, index, owners, and lifecycle labels. |

# 3. Proposed repository layout

Adopt the following layout in a later implementation session. Moves should be performed with git-aware commands and followed immediately by reference updates and validation.

| Proposed path | Purpose | Likely contents |
| --- | --- | --- |
| docs/functional/ | User-facing behavior and business rules | overview, roles, patient workflow, admin/configuration, data concepts |
| docs/operations/ | Maintainer runbooks | local setup, environments, testing, deployment, backup/restore, troubleshooting |
| docs/architecture/ | Technical design and decisions | system overview, Firebase/BigQuery flows, security model, ADRs |
| docs/archive/ | Completed/superseded material | PastMDocs content, old implementation plans, handovers |
| scripts/dev/ | Local development helpers | start-dev.js, auto-save-emulator.js, sync-firestore.js |
| scripts/deploy/ | Deployment and environment operations | deploy scripts, BigQuery sync, backfill scripts, CORS files if script paths are updated |
| scripts/migrations/ | Repeatable or historical data migrations | integrity fixes, patient-age migration, URL/path migration |
| scripts/diagnostics/ | Read-only inspection utilities | inspect/list/check/probe/size scripts |
| scripts/fixtures/ | Mock/seed utilities | generate_mock_data, mock sweep, point data helpers |
| artifacts/local/ (ignored) | Generated exports/logs only | emulator snapshots, Firebase exports, diagnostic output |

Keep at repository root only conventional entry/configuration files and a small set of discoverable commands: README.md, package manifests, TypeScript/Vite/Firebase configuration, security rules/indexes, and optionally thin wrapper deployment scripts.

# 4. Candidate disposition matrix

A file being unreferenced is evidence, not proof of uselessness. The proposed cleanup uses three confidence levels: remove only when generated or demonstrably redundant; quarantine when likely obsolete; retain when convention, history, or operational need applies.

| Candidate | Proposal | Confidence / required proof |
| --- | --- | --- |
| src/components/BodyScene.tsx.bak; TreatmentExecution.module.css.bak | Delete after diffing against active files | High. Backup suffix and no runtime reference; preserve history in Git. |
| firebase-export-*; emulator-data - Copy; firestore-debug.log; dist; .firebase | Delete local copies or move required snapshot outside repo | High. Generated and ignored. Confirm which emulator snapshot is canonical first. |
| PastMDocs/ | Rename/move to docs/archive/ and add archive index | High for move; low for deletion. It contains useful decision/history context. |
| users.json | Remove from repository history/current tree after security review | High-risk. Tracked auth export may contain personal/security data; inspect and rotate/remediate as needed. |
| metadata.json | Verify origin and consumers; quarantine if template residue | Medium. No repository reference found. |
| src/components/PointsAdmin_new_styles.css | Quarantine then delete if visual regression checks pass | Medium-high. Static scan found no import. |
| MeasureAdmin.module.css; MeasureList.module.css | Review against MeasureAdmin imports, then quarantine | Medium. Current component imports PointsAdmin and MeasureForm styles instead. |
| src/data/mockProtocols.ts; apipunctureData.ts | Move to fixtures or remove after confirming no runtime/admin use | Medium-high. No static references found. |
| useProblemForm.ts; useTreatments.ts; universalPointMapper.ts | Quarantine and compile/smoke test | Medium-high. No static import found. |
| components/PatientIntake/index.ts; config.ts; questionnaire.d.ts | Retain pending API/type review | Low. Barrel exports and declarations may be intentional even when unused internally. |
| one-off fix/migrate/cleanup scripts | Archive with manifest, last-run evidence, and safety label | Medium. Non-imported scripts are normally invoked directly; reference counting cannot determine necessity. |

# 5. Documentation target state

## Functional documentation

Create documentation that explains what the software does without requiring source-code knowledge. Recommended documents:

docs/functional/overview.md - purpose, scope, supported roles, primary workflows, major constraints, and explicit medical/clinical responsibility boundaries.

docs/functional/patient-workflow.md - patient creation, intake, questionnaire, consent/instructions, problem selection, protocol/free selection, treatment execution, feedback, and history.

docs/functional/administration.md - users/roles, protocols, points, measures, problems, questionnaires, application configuration, and audit activity.

docs/functional/data-and-reporting.md - core records, ownership, retention expectations, document storage, and BigQuery reporting behavior.

docs/functional/localization.md - Hebrew/English behavior, RTL/LTR expectations, translation ownership, and missing-translation handling.

Each functional page should include: audience, preconditions, happy path, validation/business rules, failure states, permissions, data written, and links to related operational or architecture pages.

## Operational documentation

Create a maintainer handbook under docs/operations/ with commands copied from verified configuration, not memory:

maintenance-guide.md - prerequisites, repository orientation, dependency update approach, safe modification workflow, branch/commit policy, configuration ownership, and definition of done.

environments.md - authoritative environment matrix, project IDs/aliases, data isolation, env-file selection, emulator endpoints, and prohibited cross-environment actions.

testing.md - current checks (install/build/manual smoke test), future automated test tiers, seed data, and release acceptance criteria.

deploy-staging.md and deploy-production.md - prerequisites, exact scripts, preflight checks, deploy phases, expected outputs, post-deploy smoke tests, and rollback/escalation.

backup-restore.md - Firestore/Storage/BigQuery responsibilities, retention, restore rehearsal, RPO/RTO targets, and evidence collection.

troubleshooting.md - emulator ports, authentication, App Check, Functions build/deploy, Storage CORS, BigQuery sync, and log locations.

script-catalog.md - every maintenance script with purpose, environment, read/write behavior, prerequisites, owner, last validated date, and retirement status.

# 6. Authoritative environment model

| Context | Observed configuration | Permitted use | Key warning |
| --- | --- | --- | --- |
| Local development | Vite DEV mode; Firebase emulators on Auth 9099, Functions 5001, Firestore 8080, Hosting 5000, Storage 9199, Pub/Sub 8085; UI enabled (normally 4000) | Feature work, destructive tests, seeded/manual verification | start-dev.js force-kills processes using emulator ports and builds functions; service-account dependency must be documented. |
| Staging | Firebase project apitherapyv2; Vite --mode staging; manual deploy-staging.ps1 | Release-candidate QA and stakeholder verification | The default alias and staging alias resolve to the same project. Staging deployment updates hosting, functions, storage, and Firestore. |
| Production | Firebase project/alias prod = apitherapy-c94a6; production Vite env; phased deploy-prod.ps1 | Live clinical operation only | Production deploy changes rules/storage, possibly extensions, functions, then hosting. Require approval, backup confirmation, and smoke tests. |

Important proposal: describe these as three operating contexts, not three cloud projects. If a third cloud development project is still desired, treat it as a future architecture decision with migration work; do not present it as current state.

# 7. Maintenance workflows to document

## Modify software safely

Start from a clean working tree; identify and preserve unrelated user changes.

Create an explicitly approved feature/fix branch and record the affected functional area and environment.

Change source plus corresponding functional/operational documentation in the same work item.

Run TypeScript/build checks, targeted tests, and local-emulator smoke tests using controlled seed data.

Review security rules, indexes, Cloud Functions, migrations, and environment variables whenever data behavior changes.

Deploy to staging, execute the release smoke checklist, record evidence, then request production approval.

Deploy production in the existing phased order; verify logs and critical clinical workflows; document rollback decision points.

## Testing proposal

| Gate | Now | Target |
| --- | --- | --- |
| Static/build | npm install/ci; npm run build; functions npm run build | Add root typecheck/lint scripts and enforce both packages. |
| Unit/component | Not configured | Vitest + Testing Library for rules, transformations, and critical UI state. |
| Rules/integration | Manual emulator use | Firebase emulator tests for roles, Firestore/Storage rules, callable functions, and data integrity. |
| End-to-end | Plan only; Playwright absent | Automate the critical patient, authorization, resume, feedback, and admin flows. |
| Release smoke | Production checklist is incomplete | Versioned staging and production checklists with owner, evidence, and pass/fail. |

# 8. Phased cleanup execution plan

| Phase | Actions | Exit criteria |
| --- | --- | --- |
| 0 - Baseline | Freeze scope; inventory tracked/ignored files; capture builds, dependency state, routes, exports, and environment map | Approved inventory; clean baseline or documented existing changes. |
| 1 - Documentation | Replace README; create docs index, functional docs, operations handbook, architecture overview; label stale/archive docs | Maintainer can set up, modify, test, and explain all three contexts from docs alone. |
| 2 - Generated state | Select canonical emulator snapshot; delete redundant ignored exports/logs/build output; document regeneration | No required data lost; clean clone remains reproducible. |
| 3 - Safe removals | Diff/delete .bak files; address tracked users.json; remove confirmed unused styles/modules one small batch at a time | Each batch passes build and smoke tests; security review complete. |
| 4 - Restructure | Move docs and scripts using git mv; update every path/reference; add script catalog and wrappers | All commands/docs resolve; build/emulator/deploy dry-run checks pass. |
| 5 - Test foundation | Implement automated test stack and release checklists | Critical workflows and security rules have repeatable coverage. |
| 6 - Governance | Add ownership, review cadence, archive policy, dependency/security checks, and optional CI | Documentation and cleanup rules are enforced continuously. |

# 9. Cleanup safety gates

Never delete solely because a file has no import reference. Check package scripts, Firebase conventions, direct CLI invocation, deployment configuration, documentation links, and external runbooks.

Quarantine uncertain files for one release cycle (for example under archive/quarantine with a manifest) before permanent deletion.

Make small commits by category: documentation, generated data, backup files, scripts, source modules, then folder moves.

For every source deletion: run frontend build/type checks, functions build, emulator start, and relevant smoke paths.

For every deployment-script move: test path resolution and provide a non-deploying preflight/dry-run mode before production use.

Treat users.json as a security issue, not ordinary clutter. Determine whether secrets or personal data entered Git history and follow an approved remediation procedure.

# 10. Decisions required before implementation

| Decision | Recommended answer |
| --- | --- |
| Deliverable documentation format | Markdown in-repository for maintainability; optional generated DOCX/PDF releases only when needed. |
| Environment terminology | Local/Emulator, Staging Cloud, Production Cloud. Reserve Dev Cloud for a future separate project. |
| Historical documentation | Retain in docs/archive with an index, status, completion date, and superseded-by link. |
| Uncertain unused files | Quarantine for one release, then delete after checks and owner approval. |
| Emulator data | Keep exactly one intentional seed/snapshot strategy; store large/sensitive snapshots outside Git. |
| Deployment automation | First make manual scripts safe and documented; add CI/CD only after tests and approvals are reliable. |

# Appendix A - Evidence and limitations

Evidence inspected included Git status/tracked paths, package manifests, Vite/TypeScript/Firebase configuration, Firebase project aliases, environment-variable names (values were not reproduced), frontend Firebase initialization, emulator scripts, deployment scripts, source imports, documentation inventory, and file sizes. No build, emulator, migration, deployment, data mutation, file move, or deletion was performed.

The static reference scan is heuristic. It identified candidate files without relative import references, but it cannot prove absence of runtime, external, convention-based, or direct-command use. Final removal decisions require the phase-specific gates above.

Working-tree state observed and intentionally preserved: prepare-prod-env.md modified; two migration scripts already marked deleted; gsutil-to-gcloud-storage-verification-plan.md untracked. These were not attributed to this planning work and must be reconciled by the repository owner before cleanup begins.